## Slide 1: FOOD CARING
Ilies Andreea
Fagadar Ionela
Santa Iulia
Cucui Mihai
Corches Sergiu
Pentek Tamas
The team:
SPRINT 2

## Slide 2: Project description
FoodCaring is a web application designed for food donations, where every person who wants to help someone, can put an online order to a restaurant and the selected menu will be delivered to a disadvantaged person
The application has 4 main users: the administrator, the restaurant responsible, the donor and the disadvantaged people. Each user can perform actions specific to his role:
  The administrator is in charge with the management for restaurant responsibles, donors and the disadvantaged people
  Restaurant manager is the one who’ll handles the menus and products of the restaurant
  The donors can select a menu and after, they’ll chose the person who’ll receive their donation. Also, they can let the platform to choose this in their replace
  A disadvantaged person can create a wishlist, a list with his allergies and can cancel an order if he is not able to receive it ( not at home)

## Slide 3: Pentek Tamas-Technical aspects regarding the tasks delivered
Completed tasks:
Priority based generation for disadvantaged persons
Add wish list to disadvantaged person entity
GET endpoint for wish list
POST/DELETE endpoint for wish list
Remove password from UPDATE endpoints for different user types
Updates for disadvantaged person fields
Adding algorithm for generating a list of disadvantaged persons based on priority
Changing entity, DTO and converter classes for some tasks
Adding methods in service and controller classes for some tasks
No problems during development

## Slide 4: Pentek Tamas- Aspects that should be improved
Add extra filtering (by name, by age) when generating the list of disadvantaged persons
First defining detailed entity and DTO classes then implementing service and controller classes, not inverse

## Slide 5: Ilies Andreea – Technical aspects regarding the tasks delivered
Entity and CRUD Operations on Donation – backend
  Also helped with the “cancel donation for disadvantaged person” endpoint
Table to display the orders of the logged in disadvantaged person – frontend
  With cancel option when the donation has not yet arrived (available for the current day)
Wishlist page – frontend
  Table display for the current wishlist
  Add/remove menus from wishlist with the corresponding icons
Allergies page – frontend + some backend logic
  Cards with the allergies
  Add/delete allergies options
Fixed Disadvantaged Person’s Delete
  Donations prevented the disadvantaged person’s delete
  Removed the deleted disadvantaged persons from every donation they appeared in
Deployed the new iteration on Heroku – frontend & backend

## Slide 6: Ilies Andreea – Aspects that should be improved
• Pay more attention to alignment
• Get rid of the boiler plate code

## Slide 7: Fagadar Ionela- Technical aspects regarding the tasks delivered
Frontend – Modals for creating and updating a disadvantaged person & delete function
  modals with input/dropdown fields that use validators in order to validate user input
  no problems encountered
Frontend – Chart about disadvantaged persons
  Chart that displays statistics about how the disadvantaged persons were helped. The chart is displayed in column form or in line form with the possibility of choosing
  no problems encountered
Frontend – Modal for inserting a donation
  Modal in which the user can choose a restaurant, a menu, and then between manual or automatic choose of the disadvantaged persons
  no problems encountered
Frontend – Table that contains Donations of the current Donor
  Table with Donations that have been sent
  It includes the restaurant, menu, the list of disadvantaged persons and the date of donation
  no problems encountered
Frontend & Backend – Fixed bug for weekly menus & menus
  Table with Menus showed menus & weekly menus when it is supposed to show only menus
  Modal for creating a weekly menu permitted to create a weekly menu from a weekly menu and that was not supposed to happen
  no problems encountered

## Slide 8: Fagadar Ionela– Aspects that should be improved
Frontend – Styling of pages
Some pages needs to be styled in order for the website to look more user friendly.

## Slide 9: Cucui Mihai - Technical aspects regarding the tasks delivered
38 – Add a menu item to a menu
  PUT endpoint for adding an menu item to item list of a menu (e.g. [Soup, Steak, Fries ])
41 – Put Endpoint for a product(item)
  PUT Endpoint for Item for Updating an Item
42 – Delete a menu item from a menu
  PUT endpoint for Menu / Delete an Item (created DELETE Endpoint)
61 – Weekly Menu entity and CRUD operations
  Weekly Menu Entity
  Weekly Menu Service
  Weekly Menu Controller
  Weekly Menu GET, POST, PUT, DELETE endpoints
73 – Endpoint for weekly menus and simple menus
  GET endpoint for selecting menus and weekly menus without duplicates
  Update on Menu GET (select only simple menus)

## Slide 10: Cucui Mihai– Aspects that should be improved
Encountered issues:
Delete endpoint for disadvantaged people stopped working after creating a disadvantaged people list on Donation entity – solved
Menu GETALL was selecting all menus as simple menus
  solved by using two different services for menus and weekly menus
Price attribute for weekly menu
  solved by computing it from item list and discount percent
  this attribute exists only in DTO

## Slide 11: Corches Sergiu-Technical aspects regarding the tasks delivered
- for this sprint I only worked on the frontend -I solved task 43 which involved creating a way to give a restaurant manager the opportunity to add a new product - I solved task 45 which offers the possibility for a restaurant manager to update for an existing product - I solved task 44 which involved the display page for all existing products - I solved task 62 which involved creating pages for the weekly menu -I solved task 63 which offers the possibility for a restaurant manager to add a new weekly menu.

## Slide 12: Corches Sergiu - Aspects that should be improved
Encountered problems :
-for the add weekly menu mode I encountered problems because I did not send the item list correctly, but after I tried several options I finally managed to solve the problem
Possible improvements :
-for update and add product modals, new constraints could be added
-for modal to add a weekly menu, new field constraints could be added

## Slide 13: Sprint Retrospective
What went well
We are done with every story
We managed to finish all task from Sprint 2
Communication and mutual help
Discussed together approach for some tasks and features
Action items
We need to test the entire flow of the application until
We need to solve bugs on frontend and backend
What can be improved
Check commits more thoroughly before merging into master, so that we can avoid bugs
- Design entities more attentively
Retro board: https://ideaboardz.com/for/Sprint%202%20Board/3884286

## Slide 14: Velocity and statistics
The team managed to deliver 38.5 points in this sprint, which represents the remaining points from the entire project